## Slide 1: KCS’ Single Window History
Period : AUG ‘04 ~ MAR ‘06
Scale : 2,600 Mil. KRW (2.6 million USD)
Connection with 8 agencies such as KFDA and NVRQS
Period : MAR ‘06 ~ FEB ‘07
Scale : 1,400 Mil. KRW (1.4 million USD)
Connection with 12 agencies (adding 4 more agencies including KTR)
Period : JAN ‘08 ~ JUL ‘08
Scale : 1,700 Mil. KRW (1.7 million USD)
Improving function and service for user convenience
Connection with 15 agencies (adding 3 more agencies such as FITI testing and research institute)
1st phase
Basic System
2nd phase
Extended System
3rd phase
Advanced
System
Single Window
Building the Single Window System
Extending the Single Window System
Improve the Single Window system
2
3
1

## Slide 2: Data Harmonization

## Slide 3: Standardized Document Design
Form
1. Export Declr. -> EX1
2. Import Declr.-> IM1
3. Export Manifest -> CRE
4. Import Manifest -> CRI
5. Entry&Departure-> CONV
6. Bonded Trans. -> TRT
STRUCTURE
DOCUMENT
Making
ITEM

## Slide 4: Lessons Learned
Success Factors
Failure Factors
Strong political support
Completion of e-Customs Project
Sufficient allocation of government budget
Active support from private sectors
Free of charge (internet-based system)
Customer-oriented services
Low maintenance expenses
Phased implementation
Lack of best practices
Compete with other government authorities
Data ownership
Inconsistent government policy
Data standardization
Inconvenient services at the early stage
Not mandatory